# Detailed Roadmap – OverDrive

March 2026 → December 2027

# 2026

## March 2026 – Scoping & Architecture Phase

Goals :

- Finalisation architecture technique

- Setup GitHub Projects & organisation Agile

- Database schema definition

- API schema definition

Backend :

- Project Setup

- Structure API REST

- Initial OpenF1 connection

WITH :

- Setup Unity + Meta Quest

- AR environment prototype

Mobile/Web :

- Structure app mobile

- Start of showcase website

## April 2026 – Start of MVP development (8 hours/week)

Backend :

- OpenF1 integration (standings live)

- Basic WebSocket

- Base PostgreSQL

WITH :

- Ranking widget

- Connexion WebSocket

Mobile :

- simple standings display

## May 2026 – MVP in development (8 hours/week)

Backend :

- Session/Event Management

- Data normalization

WITH :

- Pilot Focus

- Improved UI

Mobile :

- Session selection

- clean UI

Milestone end of May: functional prototype

## June 2026 – MVP Stabilization (8 hours/week)

Backend :

- Optimisation data flow

- Error handling

WITH :

- Optimisation performance

- Major bug fixes

Mobile :

- Stabilisation V1

## July 2026 – Official MVP (8 hours/week)

Objective: Deliverable MVP

Features:

- 1 championship (OpenF1)

- Standings live

- Pilot Focus

- Simple companion mobile

Milestone: MVP confirmed at the end of July 2026

August 2026 – Light maintenance (4 hours/week)

- Documentation technique

- Minor bug fixes

- Multi-provider extension preparation (multiple championships)

## September 2026 – Multi-provider architecture (10–12 hours/week)

Backend :

- Module separation

WITH :

- Adaptation multi-provider

Mobile :

- Championship selection

## October 2026 – Addition of 2nd championship

Backend :

- Integration Provider (rally)

WITH :

- Championship selector

Mobile :

- Adaptation UI

## November 2026 – Presets & customization

Backend :

- Preset management

WITH :

- Customizable layout system

Milestone: 2 championships + presets

## December 2026 – Provider 3

Backend :

- Integration Provider 3 (jcp which championship)

WITH :

- Widgets adaptables multi-provider

# 2027

## January 2027 – Provider 4

Backend :

- Integration Provider 4 (jcp which championship)

- Optimisation WebSocket

WITH :

- Advanced Telemetry

## February 2027 – Advanced Telemetry & Data

- Telemetry widgets

- Tests performance

- Optimisation backend

## March 2027 – Verification

Backend :

- verification / stabilization of all data

WITH :

- Stabilisation multi-provider

Milestone: 4 leagues supported

## April 2027 – integration

Backend :

- integration of new data

May 2027 – Accessibility & UX

WITH :

- Simplified mode

- VR Accessibility

Mobile :

- UX Improvement

Backend :

- Optimisation performance

Milestone : Feature Complete Version

## June 2027 – Pre-BETA Phase

Objective: to halt the rollout of major new features

- Security audit

- Tests charge

- Refactor final

- Fixing critical bugs (if any)

## July 2027 – User testing

- 2to 5 testers

- Feedback collection

- Corrections

## August 2027 – Final stabilization

- Correction bugs restants

- Optimisation VR

- Documentation

- Demo preparation

BETA frozen at the end of August 2027

## September 2027 – DEFENSE

Presentation :

- Version stable

- 4–6 championships

- VR optimized

- Functional mobile

- Tester feedback

## October 2027 – Secondary improvements

- UX improvements

- Widgets bonus

- Green IT Optimizations

## November 2027 – Advanced Features

- Analytics improvements

- Optional functions

## December 2027 – Project completion

- Complete documentation

- Final stabilization

- Possible preparation for production

# Strategic logic

- 2026: MVP + modular architecture

- Early 2027: Full multi-provider expansion

- June 2027: Freeze on major features

- September 2027: Stable Beta

- End of 2027: Non-critical improvements